Benchmarks

Back-End Database Implementation

* Instructor
* Student
* Admin

Instructor Functionality, Implementation / Testing

Student Functionality, Implementation / Testing

Admin Functionality, Implementation / Testing

Integrated Testing

Report / Presentation Preparation

Time Schedule

Back-End Database Implementation – 3 weeks

* Instructor(1)
* Student(1)
* Admin(1)

Instructor Functionality, Implementation / Testing – 3 weeks

Student Functionality, Implementation / Testing – 2 weeks

Instructor and Student must be completed before moving further.

Admin Functionality, Implementation / Testing – 2 weeks

Integrated Testing – 2 weeks

Report / Presentation Preparation – 1 week

Grading Scheme

CSC 521 Presentation – 10%

Back-end – 30%

Instructor – 20%

Student - 20%

Admin - 15%

Integrated Testing – 10%

Tool List

* LAMP STACK
  + APACHE
  + MySQL
  + PHP
* PHPMYADMIN
* Weblab Server
* CSS
* HTML
* Javascript
* Mobirise4
* ECharts

Deliverables

* Original Presentation
* Original Proposal
* Amendments
* Project Source Control URL
* User Manual
* Zip of All Files